Project Sprint Planning Notes

Team: WED:6.30PM:05

Sprint: 1

Date: 26/08/2020

Attended:

Scrum Master: Neil Kennedy

Product Owner: Ujj Batra

Development team: Moditha Sulakskshana  
 Boyan Yao

Michael Anning

1. Goal

a) Implement Create Booking function for Customers  
b) Implement Booking status and response objects  
c) Implement Booking dashboard to be populated with data from the backend.

1. Duration of the sprint

*2 weeks (1 week mid-semester break)*

1. What is the team’s vision for this sprint?

Many of the Sprint backlog items assigned to Sprint 1 from the product backlog will focus on interacting with booking function and creating the Frontend, allowing for customers to create a booking. By the end of this sprint the product would have the function for a customer to create a booking based on available services and employees, view their upcoming bookings and their past completed bookings.

1. Estimation in story points

We estimate that each functionality added to the Backend will equate to 2-3 story points each. Not only would we need to create desired functionality and perform error checking, but also authorise certain user types to only use specific functionality.   
Frontend tasks will more likely fall under 3-5 story points, as designing and implementing a visually understandable & effective UI takes time.

*(Accurate story points are available in the Click-Up Taskboard)*