Project Sprint Planning Notes

Team: WED:6.30PM:05

Sprint: 2

Date: 16/09/2020

Attended:

Scrum Master: Neil Kennedy

Product Owner: Ujj Batra

Development team: Moditha Sulakskshana  
 Boyan Yao

Michael Anning

1. Goal

1. Increase security in the backend (Passwords and Login)
2. Circle – CI integration
3. Deployment in AWS.
4. Integrate the system with a MySQL database.
5. Front End Admin Implementation

2. Duration of the sprint

*1 week*

3. What is the team’s vision for this sprint?

We want on focus on refining our current security features & database setup, while also expanding Backend functionality and establishing relations between tables. By the end of this Sprint the local DB will be replaced with MySQL, Product will be integrated with Circle-CI and deployed in AWS. Admin functionality of the front-end will also be implemented.

4. Estimation in story points

*(Accurate story points are available in the Click-Up Taskboard)*

*Rough estimation of back-end (3-4 points)*

*Rough estimation of front-end (1-4 points)*